WEEK 1

1. Objective

Set up the complete development environment, hardware pipeline, mobile app structure, AI backend testing, and integration foundations required to begin Week-2 feature development.

2. Team Roles (Week-1 Scope)

P1 – AI Backend

- Set up Python environment

- Pick Whisper model (API/local)

- Build first transcription script

P2 – Mobile App (Android Native)

- Create Android Studio project

- Add Nordic BLE Library

- Build UI wireframes + notes mock-up

P3 – Hardware (I2S + SD Card)

- Verify ESP32 pinout for I2S mic + SD card

- Install libraries and board support

- Write I2S streaming test code

P4 – Hardware (Bluetooth Server)

- Learn GATT (services, characteristics)

- Write BLE advertisement sketch

- Test in nRF Connect

P5 – Testing & Documentation

- Create success metrics

- Write 10 test scenarios

- Create bug report + weekly progress templates

Integrator (Team Lead)

- Ensure software–hardware alignment

- Define BLE handshake protocol

- Finalize audio recording standard

- Create Git repository + structure + branches

3. Detailed Tasks Breakdown

AI Backend (P1)

- Create Python venv

- Generate requirements.txt

- Choose Whisper model / API

- Write transcribe_script.py using sample WAV

Mobile App (P2)

- Use Android Native (Java/Kotlin)

- Add Nordic BLE dependency

- Build three UI screens:

  - Connect

  - Sync (with progress)

  - View Notes

- Add placeholder Note structure (dummy text)

Hardware – I2S (P3)

- Confirm GPIO pins

- Install I2S + SD libraries

- Create i2s_config_test.cpp

- Validate raw audio on Serial Monitor

Hardware – BLE (P4)

- Study BLE architecture

- Create GATT server with name “EduNote Watch”

- Test visibility + UUIDs using nRF Connect

Documentation (P5)

- Set metrics:

  - ≥90% transcription accuracy (clean audio)

  - <12 min BLE transfer for 10 min audio

  - ≥4 hours continuous recording

- Create 10 realistic test scenarios

- Write reporting templates

Integration (You)

- Define BLE handshake (UUIDs + commands)

- Finalize audio standard:

  - 16 kHz

  - 16-bit PCM

  - Mono

- Organize Git repo with folders and branch rules

4. Key Deliverables – End of Week 1

- AI: Transcription from a sample WAV works

- App: Android project + wireframe screens

- Hardware: Raw audio stream shown on Serial Monitor

- BLE: Device visible on nRF Connect

- Integration: BLE handshake ready on paper

- Documentation: Metrics + test cases + templates

- GitHub: Clean repo with branch structure

5. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Wrong I2S pinout | Double-verify pin mapping before coding |
| BLE issues in Flutter | Solved by using Android Native |
| AI team waiting for hardware | Using standard WAV test file |
| Git merge conflicts | Use branch protection + feature branches |
| Whisper slow/costly | Use Whisper tiny/medium versions |

6. Final Week-1 Goal

Create a 90-second audio file (<2 MB) in 8–16 kHz mono format that Whisper can transcribe with ≥90% accuracy.
This will be used for the first BLE transfer simulation